**XXYYY Test Plan**

## Objective

Our objective is to create a high-quality platform and website XXYYY. We aim to provide fully functional and near zero defect website to our customers for superior experience and services. To achieve this, we have to test website thoroughly and we Aim to test XXYYY functionality thoroughly and capture as many bugs as possible and improve quality.

## Test Scope

We need to test below functionalities to check if they are working ads designed.

* User Login and Registrations.
* Adding, Deleting and Updating Site on XXYYY.
* Editing Recipes on the sites added.
* Manage Subscription plans for the Websites added.
* Test WordPress plugin functionalities for XXYYY widgets.
* Test Impressions and Plan Usages for different plans.
* Check general website features as per the accepted standards.

## Type of Testing

* Tests will be executed manually for Functional scenarios.
* Automate impression generation

## Environment and Access

Access to below few important links required.

* DEV Publishers Site - [https://dev.publishers.dietYYY.com](https://dev.publishers.dietmango.com)
* AWS Amplify Site (Requires Invitation) - <https://us-west-2.admin.amplifyapp.com/admin/dwuq5f1xtu76j/staging/users>
* Stripe (Requires Invitation) - <https://stripe.com>
* DEV Food Blog for Testing (Requires Invitation) - [https://dev-blog.dietYYY.xyz/](https://dev-blog.dietmango.xyz/)

## Deliverables

* Test Plan
* Test Cases document
* Bug Report
* Test Summary Report
* Automation script for Impression – Using jMeter

## Dependencies

* Not any now.

## Risks

* Generating huge impression using automation will require huge computing power and might take longer time for Automated tests

## Tools Required

* Apache Jmeter – To generate impressions in bulk